MEDFLOW

Custom Dental Imaging Module

Complete Architecture & Implementation Plan

Decision:  Build own imaging module — do NOT integrate Dexis

Core Library:  CornerstoneJS (same engine used by OHIF, OpenHealth Imaging Foundation)

Timeline:  3–4 weeks implementation within the 2-month plan

Cost Saving:  $100–500/month saved vs Dexis subscription

1. Honest Verdict — Should You Build or Use Dexis?

✅ RECOMMENDATION: YES — build your own imaging module. For 80–90% of what dental clinics actually need day-to-day, you can build it yourself in 3–4 weeks using CornerstoneJS. The only things you cannot replicate in 2 months are FDA-cleared AI pathology detection and 3D CBCT rendering — both of which are advanced features most clinics don't use at launch.

⚠️ WHAT DEXIS ACTUALLY IS: Dexis is a 70-year-old imaging hardware company. Their real value is in physical X-ray sensors, CBCT machines, and FDA-cleared AI. If your clients don't own Dexis hardware, there's literally no reason to integrate their API. You're just adding vendor lock-in and a monthly bill.

Here is the complete feature-by-feature comparison of what Dexis gives you versus what you can build yourself:

| Feature | Dexis (3rd Party) | Build It Yourself | Recommendation |
| --- | --- | --- | --- |
| X-ray Upload & Storage | ✅ Yes (hardware SDK) | ✅ Yes (file upload + S3) | Build ✅ |
| Image Viewer (2D) | ✅ Desktop app | ✅ CornerstoneJS (open source) | Build ✅ |
| DICOM File Support | ✅ Full | ✅ via cornerstone-wado-image-loader | Build ✅ |
| Brightness/Contrast/Zoom | ✅ Yes | ✅ CornerstoneJS tools | Build ✅ |
| Tooth Annotations on Image | ✅ Yes | ✅ Custom with CornerstoneJS | Build ✅ |
| AI Pathology Detection | ✅ FDA-cleared AI (DEXassist) | ❌ Not feasible in 2 months | Dexis if needed |
| 3D CBCT / Cone-Beam CT | ✅ Full 3D rendering | ❌ Months of work | Dexis if needed |
| Intraoral Scanner (hardware) | ✅ Physical device SDK | ❌ Requires hardware | Dexis if needed |
| Patient-linked Images | ✅ Yes | ✅ Custom (patientId + S3) | Build ✅ |
| Image per Tooth Number | ✅ Yes | ✅ Custom metadata | Build ✅ |
| Clinical Photos | ✅ Yes | ✅ Standard image upload | Build ✅ |
| Cost | 💰 $100–500+/month | 🆓 Free (S3 storage only) | Build ✅ |
| Vendor Lock-in | 🔒 High | 🔓 Zero | Build ✅ |
| Time to Implement | 2–3 weeks (API) | 3–4 weeks (full module) | Build ✅ |
| Maintenance Control | ❌ Dexis controls | ✅ You own it fully | Build ✅ |

Bottom line: Build your own module for the core imaging workflow (upload, view, annotate, tooth-link). It costs nothing extra, you own it fully, and it fits directly into your existing React + Node.js + S3 stack. If a client specifically asks for FDA-cleared AI diagnostics later, you can add a Dexis or Pearl AI integration as an optional plugin — not a dependency.

2. What You Are Building — Module Scope

Your custom imaging module — call it MedFlow Imaging — has 5 core capabilities:

📁 1. Image Management

- Upload any dental image: periapical X-ray, bitewing X-ray, panoramic X-ray, CBCT (DICOM), intraoral photo, clinical photo

- Store files securely in AWS S3 (already configured in your BE) with patient-scoped paths

- Link images to: patient, appointment, tooth number, image type, and capture date

- Delete, archive, and re-tag images

- Support formats: DICOM (.dcm), JPEG, PNG, TIFF

🖼  2. Image Viewer (Browser-based)

- Render DICOM and standard image files directly in the browser — no desktop app required

- Full viewport controls: zoom in/out, pan, rotate, flip horizontal/vertical

- Window/Level adjustment (brightness + contrast) — critical for X-ray diagnosis

- Invert colors (negative mode for X-rays)

- Ruler / measurement tool (measure distances in mm on X-rays)

- Annotation tool: freehand draw, circle, arrow on images

- Full screen mode for diagnostic viewing

🦷  3. Dental Chart Linking

- Attach images to specific tooth numbers (FDI notation: 11–48, or Universal: 1–32)

- Visual odontogram: click a tooth → see all images for that tooth

- Filter images by type (X-ray, photo, scan) and date range

- Image series view: scroll through multiple images for same tooth/session

📅  4. Study/Series Organization

- Group images into "studies" (e.g., "Full Mouth Series 2026-06-01")

- Series within a study (e.g., "Periapicals", "Bitewings", "Panoramic")

- Attach studies to specific appointments

- Compare: side-by-side view of images from different dates (before/after treatment)

🔒  5. Security & Access

- Pre-signed S3 URLs — images never exposed publicly, expire after 1 hour

- Provider-scoped access: only assigned providers see their patients' images

- Audit log: every image view/download/delete is logged

- HIPAA-compliant storage (S3 server-side encryption, no public bucket)

3. Technology Stack

You do not need any new backend framework or database. Everything slots into your existing stack:

| Layer | Library / Tool | Purpose |
| --- | --- | --- |
| Frontend Viewer | CornerstoneJS v3 (@cornerstonejs/core) | GPU-accelerated medical image rendering in browser |
| Frontend Viewer | cornerstone-tools | Zoom, pan, brightness, contrast, annotations, measurements |
| Frontend Viewer | dicom-parser | Parse DICOM files directly in browser (no server needed) |
| Frontend Viewer | cornerstone-wado-image-loader | Load DICOM from URL or local file in CornerstoneJS |
| File Upload | multer (already in BE) | Handle multipart form uploads (DICOM, JPG, PNG) |
| Storage | AWS S3 (already configured) | Store all imaging files with patientId/toothNumber prefix |
| Database | Prisma + MSSQL (existing) | New ImagingStudy and ImagingFile models |
| Backend | Express routes (existing pattern) | Upload, retrieve, delete, list imaging files per patient |
| Image Processing | sharp (npm) | Generate thumbnails from uploaded images for fast loading |
| Security | Pre-signed S3 URLs | Secure file access without exposing S3 bucket publicly |

ℹ️ WHY CORNERSTONEJS: CornerstoneJS is the same open-source library that powers OHIF Viewer — the medical imaging viewer used by hospitals worldwide. It is MIT licensed, actively maintained by the Open Health Imaging Foundation, and handles GPU-accelerated DICOM rendering in the browser. This is not a toy library.

4. Database Schema — New Prisma Models

Add these 2 models to your existing Prisma schema. They follow the same pattern as your existing models:

| model ImagingStudy { id String @id @default(cuid()) patientId String appointmentId String? providerId String studyDate DateTime @default(now()) title String description String? studyType StudyType status StudyStatus @default(ACTIVE) createdAt DateTime @default(now()) updatedAt DateTime @updatedAt patient Patient @relation(...) appointment Appointment? @relation(...) files ImagingFile[] practiceId String } |  | model ImagingFile { id String @id @default(cuid()) studyId String patientId String fileName String fileType ImageFileType s3Key String @unique s3Bucket String thumbnailKey String? toothNumber Int? // FDI 11-48 imageCategory ImageCategory fileSize Int width Int? height Int? capturedAt DateTime? notes String? createdAt DateTime @default(now()) study ImagingStudy @relation(...) patient Patient @relation(...) } |
| --- | --- | --- |

enums enum StudyType { PERIAPICAL BITEWING PANORAMIC CBCT PHOTO INTRAORAL CLINICAL } enum StudyStatus { ACTIVE ARCHIVED DELETED } enum ImageFileType{ DICOM JPEG PNG TIFF } enum ImageCategory{ XRAY PHOTO SCAN DOCUMENT }

5. Backend API — All Endpoints

Create a new imaging module following the exact same controller/service/route/validator pattern you already use:

Studies — /api/imaging/studies

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /studies | Provider/Admin | List all studies for a patient — ?patientId=, ?appointmentId=, ?studyType= |
| POST | /studies | Provider | Create a new imaging study linked to patient + optional appointment |
| GET | /studies/:studyId | Provider/Admin | Get full study details including file list and metadata |
| PATCH | /studies/:studyId | Provider | Update study title, description, status |
| DELETE | /studies/:studyId | Provider/Admin | Soft-delete study (set status = DELETED, keep S3 files 30 days) |

Files — /api/imaging/files

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /files/upload | Provider | Upload 1 or more image files (multipart/form-data). Returns signed URLs. Generates thumbnail via sharp. |
| GET | /files | Provider/Admin | List files — ?studyId=, ?patientId=, ?toothNumber=, ?imageCategory=, ?startDate=, ?endDate= |
| GET | /files/:fileId/url | Provider | Generate pre-signed S3 URL (expires 1h) for viewing the full-res image |
| GET | /files/:fileId/thumbnail | Provider | Generate pre-signed S3 URL for thumbnail (expires 1h) |
| PATCH | /files/:fileId | Provider | Update metadata: toothNumber, notes, imageCategory, capturedAt |
| DELETE | /files/:fileId | Provider/Admin | Delete file from DB and schedule S3 deletion (30-day grace period) |
| GET | /files/by-tooth/:patientId | Provider | Get all files grouped by tooth number for the tooth chart view |

6. Frontend Architecture — Component Map

Every component listed below maps to a specific page in your existing frontend. No new pages need to be created — they plug into clinical and patient pages you already have.

Component Tree

- src/components/imaging/                       ← new folder

- ImagingModule.jsx                           ← main container, loads studies for a patient

- StudyList.jsx                               ← list of studies (sidebar)

- StudyCard.jsx                               ← single study with thumbnail strip

- ImageUploader.jsx                           ← drag & drop upload with progress bar

- ImageViewer.jsx                             ← CornerstoneJS viewport + toolbar

- ViewerToolbar.jsx                           ← zoom/pan/contrast/invert/ruler buttons

- ToothImageGrid.jsx                          ← odontogram view: click tooth → images

- ImageCard.jsx                               ← thumbnail with tooth#, date, type badge

- StudyCompareView.jsx                        ← side-by-side date comparison

- ImageMetaDrawer.jsx                         ← right drawer: edit tooth#, notes, type

- src/services/imaging.service.js               ← all API calls

- src/hooks/queries/useImaging.js               ← React Query hooks (useStudies, useFiles, useToothImages)

- src/pages/clinical/ImagingPage.jsx            ← full page wrapper (already in clinical section)

Where It Plugs Into Existing Pages

| Existing Page | Where Imaging Appears | What It Shows |
| --- | --- | --- |
| ClinicalPage.jsx | New "Imaging" tab in clinical nav | Full ImagingModule for the current patient |
| ExamPage.jsx | Inline image panel next to exam form | Images filtered by current tooth/quadrant |
| PatientDetailPage.jsx | Imaging tab in patient header | All studies chronologically |
| AppointmentDetailsDialog.jsx | Images section at bottom | Images from this specific appointment |
| TreatmentPlanPage.jsx | Thumbnail next to each procedure | Images linked to that procedure's tooth |
| ProgressNotesPage.jsx | Attach image to note | Image picker + thumbnail preview |

7. Week-by-Week Implementation Plan

This 4-week plan fits inside your existing Month 1 sprint (Weeks 1–4 of the overall 2-month plan). Assign Team Lead + 1 FE Dev + 1 BE Dev to this track.

### Week 1 — Backend Foundation & File Pipeline

| Day | Task | Details | Output / Deliverable | Owner |
| --- | --- | --- | --- | --- |
| 1–2 | Prisma Schema | Add ImagingStudy, ImagingFile models + enums to schema.prisma. Run prisma migrate dev. | Migration applied, models available | BE Dev 1 |
| 1–2 | S3 Path Strategy | Decide S3 key prefix: images/{practiceId}/{patientId}/{studyId}/{fileId}.dcm. Enforce in upload middleware. | S3 folder structure locked in | Team Lead |
| 2–3 | Upload Endpoint | POST /api/imaging/files/upload — multer + S3 put, generate thumbnail with sharp, save ImagingFile record. | Can upload DICOM/JPG/PNG via Postman | BE Dev 1 |
| 3–4 | Pre-signed URLs | GET /files/:id/url — generate 1-hour signed URL via @aws-sdk/client-s3 (already installed). Never return S3 key. | Secure image retrieval working | BE Dev 1 |
| 4–5 | Study CRUD | Full CRUD for ImagingStudy: list (with filters), create, get, update, soft-delete. | All study endpoints pass Vitest tests | BE Dev 1 |
| 5–7 | File Endpoints | GET /files (with patientId/toothNumber filters), PATCH metadata, DELETE, by-tooth grouping endpoint. | All file endpoints documented in Swagger | BE Dev 1 |

### Week 2 — CornerstoneJS Viewer Core

| Day | Task | Details | Output / Deliverable | Owner |
| --- | --- | --- | --- | --- |
| 1–2 | Install & Setup | npm install @cornerstonejs/core @cornerstonejs/tools cornerstone-wado-image-loader dicom-parser. Initialize CornerstoneJS in main.jsx with initCornerstoneDICOMImageLoader(). | CornerstoneJS initializes without errors | FE Dev 2 |
| 2–3 | ImageViewer.jsx | Create a CornerstoneJS viewport element. Load image from pre-signed URL. Handle both DICOM (wadouri:) and standard image (imageId:) loaders. | X-ray renders in browser from S3 URL | FE Dev 2 |
| 3–4 | ViewerToolbar.jsx | Add toolbar: Zoom In/Out, Pan, Reset, Window/Level slider, Invert toggle, Rotate, Flip. Use @cornerstonejs/tools setActiveTool(). | All tools work on rendered image | FE Dev 2 |
| 4–5 | Annotations | Add ruler (length measurement), freehand, arrow, circle tools from @cornerstonejs/tools. Annotations persist in component state. | Can draw on X-ray, measure in mm | FE Dev 2 |
| 5–7 | ImageUploader.jsx | Drag-and-drop upload zone (accept .dcm,.jpg,.png,.tiff). Progress bar per file. POST to /api/imaging/files/upload. Show thumbnail on success. | Multi-file upload with progress working | FE Dev 2 |

### Week 3 — Study Management & Tooth Chart Integration

| Day | Task | Details | Output / Deliverable | Owner |
| --- | --- | --- | --- | --- |
| 1–2 | imaging.service.js | Write all API call functions: getStudies(), createStudy(), uploadFiles(), getFileUrl(), updateFileMeta(), deleteFile(), getFilesByTooth(). | Full service file with JSDoc comments | FE Dev 2 |
| 2–3 | useImaging.js hooks | React Query: useStudies(patientId), useStudyFiles(studyId), useToothImages(patientId), useMutations for create/upload/delete. | Hooks handle loading/error/refetch states | FE Dev 2 |
| 3–4 | StudyList + StudyCard | Left sidebar: list studies sorted by date. StudyCard shows title, date, type badge, thumbnail strip. Click → opens in viewer. | Browse and select studies working | FE Dev 2 |
| 4–5 | ToothImageGrid.jsx | Interactive SVG odontogram (32 teeth). Teeth with images get a blue dot. Click tooth → show ImageCard grid for that tooth. | Click tooth 36 → see all images for #36 | FE Dev 2 |
| 5–6 | ImagingModule.jsx | Assemble: StudyList (left) + ImageViewer (center) + ImageMetaDrawer (right). Responsive layout. Keyboard shortcuts: next/prev image with arrow keys. | Full module working for a patient | FE Dev 2 |
| 6–7 | ClinicalPage integration | Add "Imaging" tab to ClinicalNavbar.jsx. Render <ImagingModule patientId={...} /> inside the clinical section. | Imaging accessible from patient chart | FE Dev 2 |

### Week 4 — Polish, Integration & QA

| Day | Task | Details | Output / Deliverable | Owner |
| --- | --- | --- | --- | --- |
| 1–2 | AppointmentDetailsDialog | Add images section to appointment dialog: show images from this appointment, link new upload to appointmentId. | Images attached to appointments | FE Dev 2 |
| 2–3 | StudyCompareView | Side-by-side viewer: select 2 images from different dates. Synchronized zoom/pan for before/after comparison. | Before/after comparison works | FE Dev 2 |
| 3–4 | ProgressNote attachment | In ProgressNotesPage — add "Attach Image" button. Image picker modal. Selected thumbnail shown in note. | Images attachable to progress notes | FE Dev 2 |
| 4–5 | Performance | Lazy-load CornerstoneJS (dynamic import). Thumbnail-first loading. Preload next image in series. React Query cache imaging responses 5 min. | Initial load < 2s, image renders < 1s | FE Dev 2 |
| 5–6 | BE: Security audit | Ensure every endpoint checks: patient belongs to same practiceId as requesting user. Add imaging events to audit log. | No cross-practice data leakage | Team Lead |
| 6–7 | End-to-end QA | Upload DICOM from real dental X-ray. Attach to patient + tooth. View, annotate, compare. Delete. Verify S3 lifecycle. | Full workflow tested, zero P1 bugs | All |

8. Key Code Architecture Decisions

8.1 — How CornerstoneJS Works in Your React App

CornerstoneJS renders into a DOM element (a div). In React, you manage this with a useRef and useEffect:

// ImageViewer.jsx — simplified import { useEffect, useRef } from "react"; import * as cornerstone from "@cornerstonejs/core"; import * as cornerstoneTools from "@cornerstonejs/tools"; export function ImageViewer({ imageUrl, fileType }) { const viewportRef = useRef(null); const renderingEngineRef = useRef(null); useEffect(() => { const engine = new cornerstone.RenderingEngine("myEngine"); renderingEngineRef.current = engine; engine.enableElement({ viewportId: "CT_AXIAL", type: cornerstone.Enums.ViewportType.STACK, element: viewportRef.current }); const viewport = engine.getViewport("CT_AXIAL"); const imageId = fileType === "DICOM" ? `wadouri:${imageUrl}` : `imageId:${imageUrl}`; viewport.setStack([imageId]); viewport.render(); return () => engine.destroy(); // cleanup on unmount }, [imageUrl]); return <div ref={viewportRef} style={{ width: "100%", height: "600px" }} />; }

8.2 — S3 Upload Flow (Backend)

The upload service in Node.js uses your existing @aws-sdk/client-s3 (already in package.json):

// imaging.service.ts — upload method import { S3Client, PutObjectCommand, GetObjectCommand } from "@aws-sdk/client-s3"; import { getSignedUrl } from "@aws-sdk/s3-request-presigner"; import sharp from "sharp"; async uploadImage(file: Express.Multer.File, studyId: string, patientId: string, toothNumber?: number) { const s3Key = `images/${practiceId}/${patientId}/${studyId}/${uuid()}.${ext}`; await s3.send(new PutObjectCommand({ Bucket: BUCKET, Key: s3Key, Body: file.buffer })); // Generate 200x200 thumbnail (non-DICOM files) let thumbnailKey: string ¦ undefined; if (file.mimetype !== "application/dicom") { const thumb = await sharp(file.buffer).resize(200, 200, { fit: "contain" }).toBuffer(); thumbnailKey = s3Key.replace("/images/", "/thumbs/"); await s3.send(new PutObjectCommand({ Bucket: BUCKET, Key: thumbnailKey, Body: thumb })); } return prisma.imagingFile.create({ data: { s3Key, thumbnailKey, studyId, patientId, toothNumber, ... } }); } async getSignedUrl(fileId: string) { const file = await prisma.imagingFile.findUnique({ where: { id: fileId } }); return getSignedUrl(s3, new GetObjectCommand({ Bucket: file.s3Bucket, Key: file.s3Key }), { expiresIn: 3600 }); }

9. Future Enhancement — Adding AI Pathology Detection

⚠️ IMPORTANT: Do NOT try to build AI pathology detection in the 2-month window. It requires FDA-cleared models, training datasets, and GPU inference. Plan it for Version 2.0 as an optional add-on service.

When you are ready for AI in Version 2.0, you have three good options:

Option A — Pearl AI API (Recommended)

- Pearl (hellopearl.com) provides an FDA-cleared dental X-ray AI API — you send an image, they return bounding boxes of pathologies

- Works as a pure REST API add-on to your existing viewer: send image → receive JSON annotations → overlay on CornerstoneJS

- No Dexis hardware required. Works with any DICOM or JPEG X-ray you already store in S3

Option B — Dexis DEXassist as a Plugin

- If a client specifically needs Dexis AI, you can add Dexis as an optional integration plugin — not a core dependency

- Your own viewer remains the default; Dexis is just one of many possible AI overlays

Option C — Open Source AI Model (Self-hosted)

- Models like dental-ai on HuggingFace can detect caries and bone loss but require self-hosting GPU infrastructure

- Only viable if you have a dedicated server — not suitable for a 2-month timeline

10. Summary & Decision Checklist

| # | Decision / Action | Status |
| --- | --- | --- |
| 1 | Do NOT integrate Dexis API — build own module | ✅ DECIDED |
| 2 | Use CornerstoneJS for browser-based DICOM/image rendering | ✅ DECIDED |
| 3 | Store images in existing AWS S3 with pre-signed URLs (HIPAA-compliant) | ✅ DECIDED |
| 4 | Add ImagingStudy + ImagingFile models to Prisma schema | 🔲 Week 1 Day 1 |
| 5 | Build BE upload + signed URL + study CRUD endpoints | 🔲 Week 1 |
| 6 | Build ImageViewer.jsx with CornerstoneJS + all viewport tools | 🔲 Week 2 |
| 7 | Build ToothImageGrid.jsx with interactive odontogram | 🔲 Week 3 |
| 8 | Integrate ImagingModule into ClinicalPage, ExamPage, AppointmentDetailsDialog | 🔲 Week 3–4 |
| 9 | Add side-by-side comparison view (before/after) | 🔲 Week 4 |
| 10 | Security audit: practiceId isolation, audit logging, signed URL expiry | 🔲 Week 4 |
| 11 | Plan Pearl AI integration for Version 2.0 (not in 2-month scope) | 🔲 Future |
| 12 | Dexis remains an optional future plugin — not a dependency | ✅ DECIDED |

MedFlow Custom Imaging Module Plan  |  Prepared June 2, 2026  |  Confidential